# JA Assure Hackathon
AI Marketing Intelligence & Automation Platform

Team Project Generator & Technical Proposal

# 1. Project Overview

We propose to build an AI-powered Marketing Intelligence and Content Automation System for JA Assure. The system will not simply generate social-media captions. It will provide an end-to-end agentic workflow that researches, understands, generates, validates, gets human approval, publishes, and learns from feedback.

Core loop:

Research → Understand → Generate → Validate → Human Review → Approve → Publish → Analyze → Learn

# 2. Problem Statement

Marketing for a specialised InsurTech company involves more than generating social-media content. Teams need to monitor competitors and market changes, create content for different brands and platforms, localise content, check insurance-related claims for compliance, identify prospects, personalise outreach, and learn from previous human corrections.

Our problem statement:

How can we build an AI system that helps JA Assure continuously research, create, validate and improve marketing content and lead-generation activities while keeping humans in control of every important decision?

# 3. Proposed Solution

The proposed system uses specialised AI agents connected through a central database and a human approval layer.

Research Agent — monitors competitors, market information, public social content and relevant trends.

Content Agent — converts research into brand-specific and platform-specific content.

Compliance Agent — checks generated content against an insurance-marketing compliance rubric.

Human Review Dashboard — allows users to edit, approve or reject generated assets.

Feedback/Learning Layer — stores human corrections and rejection reasons for future generations.

Lead Agent — discovers, enriches and scores potential prospects and drafts personalised outreach.

Optional Publishing Layer — publishes only human-approved assets and returns analytics.

# 4. System Architecture

Market / Business Information

↓

Research Agent

↓

Content Strategy / Context

↓

Content Agent

↓

Compliance Agent

↓

Human Review: Edit / Approve / Reject

↓

Approved Content Queue

↓

Publish / Schedule (Optional Bonus)

↓

Analytics / Results

↓

Feedback / Learning → Content Agent

# 5. Core Agents

## 5.1 Research Agent

Purpose: understand the market before content is generated.

Monitor competitor websites and publicly available social content.

Identify relevant changes, industry topics and opportunities.

Create a structured research digest.

Maintain source information, dates and reasons for relevance.

## 5.2 Content Agent

Purpose: convert approved research/context into useful marketing content.

Support different JA Assure brands with appropriate brand voice.

Generate platform-specific content for LinkedIn, Instagram and X.

Repurpose one idea into multiple formats such as blogs, carousels, posts and video scripts.

Generate A/B variations where useful.

## 5.3 Compliance Agent

Purpose: provide a dedicated compliance gate before content becomes publish-ready.

Check for unsupported or potentially misleading insurance claims.

Detect guarantee-based or overly absolute wording.

Return PASS/FAIL with reasons and suggested corrections.

Keep the compliance result attached to the content record.

## 5.4 Human Review Dashboard

Preview generated content.

View research/source context.

View compliance results and reasons.

Edit individual sections inline.

Approve or reject content.

Record feedback tags and notes.

## 5.5 Feedback and Learning

Every human edit or rejection becomes a lesson that can be reused by the Content Agent.

Store reason tags such as too salesy, inaccurate claim, off-brand tone or wrong CTA.

Retrieve relevant previous corrections during future generation.

Track rejection rate and degree of human editing over time.

Use simple prompt-based examples/few-shot guidance initially; consider model fine-tuning only after enough feedback exists.

## 5.6 Lead Generation Agent

Find potential prospects from public sources.

Enrich available business information.

Score prospects by fit.

Draft personalised outreach.

Send nothing automatically without the required human approval.

# 6. Multilingual Layer

The system should support localisation for English, Malay, Bahasa Indonesia, Thai and Chinese. The objective is localisation rather than simple word-for-word translation.

# 7. Database and Approval Queue

Suggested content lifecycle:

DRAFT → COMPLIANCE_CHECK → PENDING_REVIEW → APPROVED → SCHEDULED → PUBLISHED

Rejected assets retain feedback so that future generations can use the lessons learned.

# 8. Optional Project 2 — The Hands

Automatic publishing is a bonus layer. Once an asset is approved, a background worker can send it to a posting API, store the returned post ID/status, and retrieve engagement data. The system must never bypass human approval.

# 9. Suggested Technical Stack

| Area | Suggested Options |
| --- | --- |
| Frontend | React |
| Backend | Python + FastAPI |
| LLM | Gemini, OpenAI, or another suitable model |
| Agent orchestration | LangGraph, CrewAI, Google ADK, or function calling |
| Research | Playwright, Crawl4AI, Firecrawl, Tavily or Serper |
| Database | PostgreSQL or SQLite |
| Image | Gemini/Imagen, DALL·E or another suitable model |
| Video | Veo, Runway, Pika, FFmpeg/MoviePy + TTS |
| Dashboard | React web UI |
| Publishing | Buffer API/Ayrshare or suitable social APIs |

These technologies are suggestions. The hackathon brief allows teams to choose tools that fit the implementation.

# 10. Design Principles

AI drafts; humans make important decisions.

Use proven tools for execution rather than rebuilding mature technologies.

Keep outputs traceable to the research/context that produced them.

Do not overclaim what an automated system can guarantee.

Build the differentiated core first, prove it, then expand.

Keep secrets in environment variables and never hard-code API keys.

Prefer a working end-to-end prototype over many unfinished features.

# 11. Traceability

Every generated content asset should maintain a traceable chain:

Research Source → Reason → Brand → Platform → Content → Compliance → Human Decision → Feedback

This allows a reviewer to understand where content came from, why it was generated, what compliance checks were applied, what the human changed, and what lesson was stored.

# 12. Working Prototype / Demo Flow

Trigger the Research Agent and show a structured market/competitor insight.

Generate a single idea into LinkedIn, Instagram and X formats.

Run the Compliance Agent and deliberately demonstrate a flagged claim or wording.

Open the Human Review Dashboard.

Edit or reject the flagged content and record the reason.

Approve the corrected content.

Show the approved asset entering the database queue.

Optionally demonstrate publishing/scheduling.

Show the feedback record and how it becomes guidance for the next generation.

The demo story should be: Research → Generate → Check → Human → Approve → Publish → Learn.

# 13. Hackathon Evaluation Mapping

| Evaluation Area | What We Will Demonstrate |
| --- | --- |
| Problem Statement | A real marketing, compliance and lead-generation workflow problem. |
| Proposed Solution | End-to-end multi-agent workflow with human approval. |
| Innovation / Uniqueness | Compliance-first generation, traceability and closed-loop feedback learning. |
| Technology / Tools | Agents, LLM, backend, database, research tools and dashboard. |
| Working Prototype / Demo | Real research → generation → compliance → human approval flow. |
| Real-world Impact & Future Scope | Marketing efficiency, qualified leads, localisation, analytics and optional publishing. |

# 14. Development Phases

## Phase 1 — Core MVP

Research Agent

Content Agent

Compliance Agent

Human Review Dashboard

Database

Feedback/Learning Loop

## Phase 2 — Lead Generation

Prospect discovery

Enrichment

Lead scoring

Outreach drafting

Human review

## Phase 3 — Media

Image generation

Reel/video script

Voiceover/captions

Multi-format assets

## Phase 4 — The Hands

Automated scheduling/publishing

Post status tracking

Engagement analytics

Analytics feedback into future content

# 15. Final Project Vision

An AI-powered marketing intelligence and automation platform that researches opportunities, creates compliant multi-platform content, generates qualified leads, keeps humans in control, and continuously improves from feedback.

AI does the heavy work.
Humans make the important decisions.
Every decision creates feedback.
Every feedback makes the system better.

Source basis: JA Assure Hackathon Brief and the provided JA Assure AI Testing Agent Project Scope Document. This proposal preserves the hackathon's required Project 1/Project 2 structure and adapts the human-in-the-loop, traceability, tool-orchestration and phased-build principles visible in the AI Testing Agent scope.